# Social Management Plan for DALUWALA CREMATORIUM

## Description of the Project:

The proposed bridge is a New Motorable Bridge, which is to be constructed on Bam Rao River in Daluwala- Lalwala-Dhanauri Motor Road; this will connect Rithura Garnd to Daluwala Khurd Village in Hardwar district of Uttarakhand. The Bam River merges with Ratmau river around one kilometer away in downstream from the proposed bridge location. The proposed bridge site is located at the same location where previously a culvert was used to exist, which got washed away during June 2013 flush flood resulting in loss of sustainable connectivity between RithuraGarnd to Daluwala Khurd Village in Haridwar district. The sub-project will be one span 150 m bridge on plain area. Presently, a motorable road is available to cross the river over riverbed but in rainy season it gets submerged. The land- use around the proposed bridge is predominantly agricultural area followed by water bodies.

Summary of Social Risks and Impacts

| Issues/ Components | Anticipates Risks & impacts | Risk Category |
| --- | --- | --- |
| Community Health and Safety | 1) There is a cremation ground near the abutment on the Right Hand Side. Due to the construction work of the bridge, villagers may suffer. 2) Villagers may go near the construction material and get injured while using the cremation ground. 3) The noise generated due to the construction work may disturb the villagers. | High |

COMMUNITY HEALTH & SAFETY

| Social Component/ Issues | Potential Impact | Mitigation Measures | Location | Time Frame | Implementation | Supervision |
| --- | --- | --- | --- | --- | --- | --- |
| Community Health & Safety | The cremation ground is close to the construction site. | 1 A meeting was held by FPIU and PIU officials with the village head, various ward members and villagers and they explained that for the safety of the community, hard barricading of the cremation ground should be done. 2) Hard barricading of iron boards is done around the crematorium ground with 12 foot wide access pathway for entry in ground. 3) Caution board and signage is placed at the cremation ground. 4) Grievance Redressal committee (GRC) is formed to address community complaints. | At Project Site | Construction Phase | Contractor | FPIU & PIU-PWD |
|  | Obstructing the access to cremation ground of community due to construction work. | - The crematorium area has been hard barricading with steel plate. A 16.4 -foot wide access pathway has been established to ensure a clear and protected entry. - An alternative, safe access route to the crematorium has been developed and provided for community use. - The Gram Pradhan and the villagers have been provided the contact numbers of the community engagement specialist and site management members of the contractor. The villagers will inform the community engagement specialist / contractor representative when crematorium ground needs to be used. - On receipt of the information, barricading will be done at the construction site so that the villagers stay away from the construction site and construction material and the construction work of the bridge will be hold near the crematorium ground. | At Project Site | Construction Phase | Contractor | FPIU & PIU-PWD |